React Learner Execution Plan

Project: Build PMS Full-Fledged React Frontend (Module-wise)

Version: 1.0 | Date: February 26, 2026

# 1. Learning Goal

Build production-ready React skills by migrating the real PMS project module-by-module without breaking existing PHP system.

# 2. Working Strategy

Use feature-slice approach: API + UI + testing together.

Keep legacy PHP screens as fallback until each React module is stable.

Complete one module end-to-end before starting next.

Track parity checklist for every migrated screen.

# 3. Project Setup (Week 1)

Create frontend app with Vite + React + TypeScript.

Configure routing, API client, env handling, linting, formatting.

Create base layout and role-aware navigation shell.

Prepare common component foundation (Button, Input, Modal, Table, Toast).

# 4. Module-wise Detailed Plan

## Module 1: Authentication & Session

Implement Login, Logout, session validation hook.

Build ProtectedRoute and role-based route guards.

Handle 401/403 globally with redirects and toasts.

Deliverable: React auth flow usable with existing backend.

## Module 2: Notification System

Build bell dropdown component with unread badge.

Integrate list fetch + mark one read + mark all read.

Improve UX: wrapped messages, no horizontal scroll.

Deliverable: Header notifications parity with improved UX.

## Module 3: Profile & Common Utilities

Build profile view/edit form with validation.

Standardize reusable toasts, loaders, empty/error states.

Deliverable: Shared UX patterns used across pages.

## Module 4: User Management - Listing

Build users table with filters/search/sort/pagination.

Add row-level actions (view details).

Deliverable: Read/list workflows migrated.

## Module 5: User Management - CRUD & Permissions

Add/Edit user forms with role + permission toggles.

Reset password and activation workflows.

Delete logic with backend constraint handling messages.

Deliverable: Full user admin actions parity.

## Module 6: Credential Email Flow

Single send + bulk send setup/reset mail.

Progress feedback and fail/success summaries.

Request ID verification fallback for timeout cases.

Deliverable: Stable operational email workflow in React UI.

## Module 7: Projects Core

Projects list and project detail layout with tabs.

Read-only sections first, edit actions next.

Deliverable: Project navigation and core details migrated.

## Module 8: Assignments

Assignment add/remove/update workflows.

Role-based visibility and restrictions.

Deliverable: End-to-end assignment management.

## Module 9: Calendar & Daily Status

Hours logging forms and calendar listing.

Edit requests + approvals integration.

Deliverable: Daily work logging fully usable.

## Module 10: Chat

Message list/send/edit/delete workflows.

Mentions and image attachment handling.

Deliverable: Reliable real-time-like chat experience.

## Module 11: Admin/Monitoring/Reports

Migrate high-value admin pages (monitoring, sessions, reports).

Deliverable: Primary admin operations available in React.

## Module 12: Final Hardening

Regression pass, performance tuning, accessibility checks.

Feature flags finalization and fallback cleanup.

Deliverable: Production-ready React-first experience.

# 5. Weekly Cadence for Learner

Day 1: API contracts and data modeling.

Day 2-3: UI + state + form logic.

Day 4: integration and edge cases.

Day 5: testing, bug fixes, demo notes.

# 6. Skills Checklist (By End)

React hooks, reusable architecture, routing, and role guards.

Form validation and complex async workflows.

API integration patterns and error handling.

Incremental migration in real legacy codebase.

Production-level QA and release readiness.

# 7. Definition of Success

No critical feature loss vs current PMS.

All major modules available in React.

Stable production behavior with rollback safety.

Documented architecture and maintainable codebase.